Project Timeline

**11/13/2022**- Meet with group to finalize a project idea

Actual date: 11/13/2022

**11/16/2022**- Turn in the project information in class and create GitHub repo

Actual date: 11/16/2022

**11/20/2022** – Meeting: Talk about the goal of the project and begin working on the programming files

Actual date: 12/05/2022

* Date.h
* Date.cpp
* Assignment.h
* Assignmnet.cpp
* OrganizeLife.h
* OrganizeLife.cpp

**11/27/2022**- Begin working on the main.cpp file

Actual date:12/05/2022

**12/3/2022-** Meeting: discuss following points

* Progress on project
* Remaining files
* How to integrate user interface with existing code/how should the user be able to interact with their input
* Where to store the input/decide if we want to integrate a database into our code

Actual date: 12/9/2022

**12/4/2022**- Begin working on the database/ creating a database to store assignment information

Actual date: 12/10/2022

**12/7/2022**- work on supporting documentation for the project

* GitHub READme
* ProjectDocummentation.doc
* StatementofWork.doc
* ProjectArchitecture.cpp

Actual date: 12/10/2022

**12/8/2022**- Finish working on the following files

* Date.h
* Date.cpp
* Assignment.h
* Assignmnet.cpp
* OrganizeLife.h
* OrganizeLife.cpp
* Main.cpp

Actual date: 12/10/2022

**12/8/2022**- develop the user interface

Actual date: 12/10/2022

**12/9/2022**- Record final video and finalize project documentation

Actual date: 12/10/2022